# PROJECT WEEKLY LOG BOOK

### Project: “Paasal Riya – SchoolRide Connect A Web-Based School Transport”

Project Duration: March 2026 – 01 August 2026

| Week | Period | Work Completed |
| --- | --- | --- |
| Week 01 | 02–08 March | Project idea selection |
| Week 02 | 09–15 March | Requirement gathering |
| Week 03 | 16–22 March | System planning |
| Week 04 | 23–29 March | Project setup |
| Week 05 | 30 March–05 April | Database creation |
| Week 06 | 06–12 April | Homepage development |
| Week 07 | 13–19 April | User registration |
| Week 08 | 20–26 April | Login system development |
| Week 09 | 27 April–03 May | Transport module development |
| Week 10 | 04–10 May | Vehicle details management |
| Week 11 | 11–17 May | Schedule management |
| Week 12 | 18–24 May | School information |
| Week 13 | 25–31 May | Service information |
| Week 14 | 01–07 June | Service approval system |
| Week 15 | 08–14 June | Ratings and favorites |
| Week 16 | 15–21 June | Messaging system |
| Week 17 | 22–28 June | Admin panel development |
| Week 18 | 29 June–05 July | UI improvements |
| Week 19 | 06–12 July | Module integration |
| Week 20 | 13–19 July | System testing |
| Week 21 | 20–26 July | Bug fixing |
| Week 22 | 27 July–01 August | Final testing |